# Test Plan – SalesPulse App

### 1. General Project Information

Project Name: HPL SalesPulse App

Project Description:

The Pulse App is a mobile-based field force management application designed for pharmaceutical teams. It supports two types of users: MIO/SMIO (field users) and AM/RM (supervisors). Field users perform activities such as attendance marking with geofence validation, tour planning, and submitting requests for doctors, chemists, and geofences. Supervisors approve and monitor these requests, manage submarkets, and track attendance and activity logs. The app ensures secure role-based access, real-time notifications, and accurate field activity tracking.

### 2. QA Team

| Role | Name | Contact |
| --- | --- | --- |
| Project Manager | [Name] | [Email] |
| Team Member | Jakia Rahman – Intern (MIS) | jakiarahman326@gmail.com |

### 3. Testing Purpose

The purpose of testing the Pulse App is to ensure the application meets all functional, technical, and business requirements before release. Testing will validate that core features such as attendance, tour planning, doctor and chemist requests, geofence validation, and approval workflows work as intended.

Testing will confirm role-based access, data accuracy, and app stability under expected usage. The ultimate goal is to deliver a secure, user-friendly application that enables field force teams and managers to efficiently manage attendance, activities, and approvals.

### 4. Test Objectives

- Validate all functional requirements of the Pulse App.

- Verify role-based access for MIO/SMIO and AM/RM.

- Ensure accuracy of attendance, geofence validations, and approval workflows.

- Identify, log, and track defects for resolution.

- Evaluate app stability and performance under normal usage conditions.

### 5. Test Scope

In Scope:

- Authentication (Login, OTP, Reset)

- Attendance Management (Geofence check-in/out)

- Tour Plan (Create, Submit, Approve/Reject)

- Doctor/Chemist Requests (Submit, Approve/Reject)

- Geofence Requests (Submit, Approve/Reject, Radius Validation)

- Notifications & Activity Logs

- Submarket Management (Create, Activate/Inactivate, Prevent Duplicates)

- Role-based Feature Access (MIO/SMIO vs. AM/RM)

- Validation across Android mobile devices

Out of Scope:

- Backend server infrastructure testing

- Third-party integration testing (e.g., SMS gateway for OTP)

6. Test Approach

7. Test Items

8. Features to be Tested

9. Features Not to be Tested

10. Test Environment

- Mobile Devices: Android v10+

- Network: 4G/5G and Wi-Fi

- Location Services: GPS must be enabled for geofence validation

11. Test Deliverables

The following deliverables will be produced:

- Test Scenarios Document

- Test Cases Execution Document

- Defect Log Report

- Requirement Traceability Matrix

- Final Test Closure Report

12. Entry and Exit Criteria

Entry Criteria:

Requirements must be finalized and approved, the test environment must be ready, and test data must be prepared.

Exit Criteria:

All planned test cases must be executed, critical defects must be fixed and re-tested, and the test summary and closure report must be prepared.

13. Roles and Responsibilities

- Test Lead / SQA will plan, review, and report test activities.

- Testers will execute test cases and log defects.

- Developers will fix defects and provide support during testing.

- The Project Manager or Business Analyst will approve the final test results.

14. Risks and Mitigation

15. Schedule

- Test Planning:

- Test Case Preparation:

- Test Execution (Cycle 1):

- Defect Retesting / Cycle 2:

- Test Closure:

16. Approval

- Test Lead: __________________

- Project Manager: __________________

- Client Representative: __________________